13-4c  STATUS REPORT:  ENDING PERIOD  1

Task	%Complete		  EV		AC		  PV		CV	   SV

1	      50%	     	_____		   6		      4	         _____	_____

2	      40%	     	_____		   8	    	      3             _____     _____

3  	      25%	     	_____  	   3  		_____	         _____     _____	         ________________________________________________________________________

Cumulative Totals     	_____		 17		_____	        _____	_____

===============================================================

STATUS REPORT:  ENDING PERIOD  2

Task	%Complete		   EV		   AC		 PV	          CV	 SV

1	Finished	  	_____		    13		_____	         _____	_____

2	80%			_____  	    14		_____	         _____	_____

3  	75%		    	_____		      8		_____ 	         _____	_____

_____________________________________________________________________

Cumulative Totals 				   35

==============================================================

STATUS REPORT :  ENDING PERIOD  3

Task	%Complete		  EV		   AC		  PV	        CV         SV

1	      Finished		  12		    13		_____	        _____   _____

2	      80%		_____		    15		_____	        _____   _____

3  	      Finished		_____		    10		_____	        _____   _____

4	       50%  		_____	   	      4		_____	        _____   _____

5	       0%		_____  	      0		_____          _____   _____

6	      33.3%         	_____  	      4		_____	        _____   _____

_____________________________________________________________________

Cumulative Totals 		_____		   _____	_____          _____   _____

==============================================================

STATUS REPORT :  ENDING PERIOD  4

Task	%Complete		EV		   AC		 PV	      CV	        SV

1	      Finished		  12		    13		_____	     _____   _____

2	      Finished	 	  15  		    18		_____	     _____   _____

3  	      Finished		_____		    10		_____	     _____   _____

4	      Finished		_____		      8		_____       _____   _____

5	        30%		_____		      3		_____	     _____   _____

6	       66.7%         	_____   	      8		_____       _____   _____

7		0		_____		      0		_____       _____   _____

_____________________________________________________________________

Cumulative Totals 		_____		_____		_____       _____   _____